# Travel Cost & Package Recommender System

Project Status: Data Science Phase Completed
Date: 2nd November 2025
Team Members:

Data Science : 1. Anitha Sirigireddy

2. NaveenKumarReddy Bapathi

3. Ganesh Sura

Full Stack Development : 1. Shreyas Kandekar

2. Rajoli Srinivas

3. Malli Prudhvi

Collaboration Overview:

- The Data Science team prepared and validated the dataset, built and tested the recommendation model, and handed over the deployment-ready code to the Full Stack team.

- The Full Stack team ensured seamless integration, allowing users to input preferences (city, budget, trip duration, etc.) and receive personalized top 5 travel package recommendations.

- Regular team meetings were held to track progress, resolve issues, and ensure smooth handoff between data modeling and web deployment.

## 1. Project Overview

Goal:
 To recommend the top 5 travel packages based on user preferences including source city, destination, trip duration, budget, and other package features.

Scope for Data Scientists:

- Data Collection & Preprocessing

- Data Validation & Cleaning

- Exploratory Data Analysis (EDA)

- Predictive Modelling

- Deployment preparation via Streamlit

- Power BI Dashboard

Scope for Full Stack Developers:

- Integrate the model into a web application

- Performing the UI/UX Testing for the Frontend View Layer

- Performing the Unit Testing for all Backend Functionalities

- Testing the application across Multiple Browsers(Chrome, Edge, Firefox)

- Streamlit deployment & shareable URL

2. Timeline of Work (Data Science Phase & Full Stack Phase)

| Date | Work Done |
| --- | --- |
| 13th Oct | Collected open-source travel dataset (22,342 packages, 11 features). Started preprocessing & exploratory data study. |
| 14th–16th Oct | Validated columns, data types, checked for duplicates, missing values, outliers. |
| 17th–18th Oct | Performed univariate and bi/multivariate analysis with descriptive statistics & visualizations. |
| 19th–20th Oct | Preprocessed features: encoding categorical data, scaling numeric features, weighted features for modeling. |
| 21st Oct | Built recommendation system using cosine similarity. Created helper functions to select destinations, types, and top package recommendations. |
| 22nd Oct | Prepared Streamlit-ready code for deployment to share with full stack developers. |
| 23rd Oct | Project Initialization (Frontend) using Vite react which contains pages like home, destinations, packages, recommendations, favorites, implemented routes for all pages and designed navbar and footer for all pages created static sections in home page which specializes the purpose of this application - Home Hero Section (Brand Name and Caption about travel) - Home Slider Section (which contains responsive sliders having famous destinations and their info) - Home Marquee Section (which contains famous places going one by one horizontally) - Home Search Widget Section - search for city (only) (which is created static, later giving connection to recommendation page) - 5. Home Indicators Section: - (which indicates number of happy travelers, destination and success rate) |
| 24th Oct | Created the search input for from city in the destinations page and list of to destinations with their images and descriptions and see available packages button collected dummy Json data according to the to destinations for frontend layout structuring |
| 25th Oct | Created duration and budget form inputs for packages page and implemented the mapping logic for destinations and packages page ex: - if we select one to destination, it want to show its destination types only from Json data structured the cards for resulted destination types data and implemented the logic for getting packages recommendation according to selected destination type |
| 27th Oct | Structured the design for resulted packages recommendations and done some error handlings occurred in previous logic implementations Designed recommendations page- which contains - -Hero section- contains heading and captions related to recommendation - -Form design- contains all inputs in one place departure city, destination, destination type, trip duration, budget - -result section- contains cards which indicate results of form inputs designed by taking static data |
| 28th Oct | Set up the Flask environment and manage travel data for recommendations. - Initialize Flask project structure (app.py, routes/, static/, templates/, etc.). - Create and structure the dataset (JSON/CSV) for destinations, types, and package details. - Implement functions to load, parse, and validate the data. - Test local Flask server setup (flask run) to ensure environment stability. - Configure. env for storing sensitive information (API keys if any). |
| 29th Oct | Build and test core Flask API endpoints to serve package recommendations. - Develop an endpoint, e.g. /recommend/<destination>/<type> to: - Accept user inputs (destination and type). - Filter dataset based on matching destination and type. - Return top 5 recommended travel packages in JSON format. - Implement error handling for invalid destinations/types. - Add CORS support (flask-cors) to allow frontend requests. - Test API responses in Postman or browser for verification. - (Optional) Include a simple /all-packages route for debugging/testing. |
| 30th Oct | - Ensure API accuracy, performance, and readiness for deployment. - Validate API output with multiple test cases (e.g., “Manali Mountain”, “Bengaluru Cultural”). - Handle edge cases (e.g., destination not found, missing type). - Optimize code: - Improve filtering logic. - Remove redundant data. - Ensure fast JSON response times. - Organize the project with a clear folder structure - Generate the requirements.txt file for deployment. - Perform final local run test. |
| 31st Oct | Deploy the Flask backend to Render for online accessibility. - Create a Render account and set up a new web service. - Connect your GitHub repository or upload backend code. - Configure environment variables and build command (pip install -r requirements.txt). - Set start command to gunicorn app:app or flask run. - Test the deployed API endpoint (e.g., https://travel-backend.onrender.com/recommend/...). - Fix deployment issues such as: - Incorrect runtime. - Missing dependencies. - CORS errors. |
| 1st Nov | Connect frontend with deployed backend and host the full application. - Replace local Flask URLs in frontend with the Render API URL. - Test the integrated system — ensure the frontend fetches and displays top 5 packages properly. - Deploy the frontend on Vercel: - Connect GitHub repo or upload the build. - Set environment variables (if required). - Verify full-stack functionality: - API calls from Vercel to Render. - Correct display of recommendation results. - Conduct a final performance check (response time, reliability). - Document final deployment URLs and test report. |

## 3. Data Collection

- Dataset: Open-source dataset of travel packages with 22,342 records.

- Features (11 columns):

| Column | Description |
| --- | --- |
| Package_ID | Unique package identifier |
| From_City | Origin city |
| Destination | Destination city/location |
| Destination_Type | Type of place (Beach, Hill Station, etc.) |
| Trip_Duration_Days | Trip length in days |
| Budget | Estimated cost in INR |
| Accommodation_Type | Hotel, Resort, Hostel, etc. |
| Transport_Mode | Flight, Train, Bus, Car |
| Activities_Count | Number of activities included |
| Season | Best time to visit |
| Package_Type | Standard, Premium, Luxury |

## 4. Data Validation

Purpose:
 Data validation ensures the dataset is clean, consistent, and reliable for further analysis and modeling. Proper validation avoids issues such as incorrect recommendations, biased results, or errors during model training.

Steps performed:

- Checked column data types and unique values for all columns.

- Verified data consistency, removed special characters, and standardized text to lowercase.

- Checked for duplicates and confirmed none were present.

- Confirmed there were no missing values.

- Verified numeric columns for plausible ranges (e.g., Trip_Duration_Days, Budget).

- Checked categorical columns for typos or inconsistent naming (e.g., “hotel” vs. “Hotel”).

- Identified and corrected outliers in numeric fields where necessary.

- Ensured that activity types and recommended_for columns had valid categories.

Outcome:
 After validation, the dataset is clean, well-structured, and ready for exploratory analysis and model building.

## Key Insights

- Most popular destinations: Delhi,Goa,Jaipur

- Most common trip duration: 4–6 days

- Average trip cost: ₹49K

- Popular package type: Standard

- Winter season sees highest bookings

## 5. Exploratory Data Analysis

5.1 Univariate Analysis

- Numeric: Trip_Duration_Days, Budget, Activities_Count

  - Calculated mean, median, mode, five-number summary, skewness, kurtosis

  - Visualizations: Boxplots, Histograms

- Categorical: Destination_Type, Package_Type, Accommodation_Type, Transport_Mode, Season

  - Calculated frequency distribution, percentages

  - Visualizations: Bar charts, Pie charts

5.2 Bi/Multivariate Analysis

- Numerical-Numerical:

  - Trip_Duration_Days vs Budget (Longer trips cost more)

  - Activities_Count vs Budget (More activities → higher cost)

- Numerical-Categorical:

  - Budget vs Package_Type (Luxury > Premium > Budget)

  - Trip_Duration_Days vs Destination_Type (Hill stations & adventure trips take longer)

- Categorical-Categorical:

  - Destination_Type vs Season (Beaches popular in winter, hills in summer)

Visualizations: Seaborn, Matplotlib, Plotly

## 6. Missing Values & Outliers Handling

- Missing Values: None detected.

- Outliers: Detected in Budget column.

- Handling Method: Replaced lower outliers with 5th percentile, upper outliers with 95th percentile.

- Python Functions Used:

def outlier_detect(df): ...

def outlier_replacement(df, cols): ...

## 7. Feature Engineering & Predictive Modelling

Steps performed:

- Feature Selection: Used Destination_Type, Trip_Duration_Days, Budget, Accommodation_Type, Transport_Mode, Season, Package_Type.

- Encoding: OneHotEncoder for categorical features.

- Scaling: MinMaxScaler for numeric features.

- Feature Weights: Weighted according to importance (Destination_Type 0.4, Budget 0.25, etc.)

- Recommendation System:

  - Calculated cosine similarity between user input vector and dataset features.

  - Recommended top 5 packages.

Python Snippet:

from sklearn.preprocessing import OneHotEncoder, MinMaxScaler

from sklearn.metrics.pairwise import cosine_similarity

def recommend_packages(from_city, destination, destination_type, duration, approx_cost, top_n=5):

8. Streamlit Deployment Preparation

- Prepared Python script for interactive package recommendation using user input:

  - From_City → Destination → Destination_Type → Trip Duration → Budget

- Top packages displayed with similarity score, key features, and visuals.

- This code is ready to share with Full Stack Developers to deploy via Streamlit and generate a live URL link.

## 9. Summary of Data Science Work Completed

Completed Tasks:

- Dataset collected and preprocessed

- Data validated & cleaned

- EDA & visual insights generated

- Outliers handled

- Features engineered and weighted

- Recommendation system built using cosine similarity

- Streamlit-ready code prepared for deployment

10. Full Stack Responsibilities

Frontend Development:

1. Designed a user-friendly and responsive interface using HTML, CSS, Bootstrap and React.

2. Developed input forms for users to enter preferences:

- Source City

- Destination

- Destination Type

- Trip Duration

- Approximate Budget

3. Implemented dynamic dropdowns for dependent fields (e.g., Destination Type based on Destination).
	Added form validation to ensure clean user inputs.

4. Displayed recommendations in card format with:

- Package ID

- Estimated Cost

- Duration

- Accommodation Type

- “Get Details” button (Full Details)

## 11. Backend Development

## 1. Integrated the Data Science model (recommend_packages() function) using Streamlit as the backend layer.

## 2. Loaded the preprocessed dataset and model components (encoders, scalers).

## 3. Defined backend logic to:

## Accept user input

## Transform input into feature vectors

## Calculate cosine similarity

## Return Top 5 recommendations

## 4. Ensured real-time recommendation generation within seconds.

## 5. Added proper error handling for missing or invalid inputs.

12. Integration & API Flow

Created seamless communication between frontend inputs and the backend model using Streamlit’s   reactive framework.

The process flow:

- User enters preferences → clicks “Recommend Packages”.

- Backend model receives inputs → runs cosine similarity.

- Model outputs top 5 results → displayed dynamically on the frontend.

13. Application Features

| Feature | Description |
| --- | --- |
| User Input Form | Users select Source, Destination, Trip Duration, Budget, etc. |
| Top 5 Recommendations | Displayed based on similarity scores from the trained model. |
| Detailed View | Shows From City, Budget, Trip Duration, Accommodation, Package Type, Transport Mode, Season and Activities Count. |
| Responsive Design | Works on both desktop and mobile devices. |
| Error Handling | Alerts for missing or invalid inputs. |

14. Workflow Diagram

User Interface

(HTML / CSS/ Bootstrap/ ReactFirebase)

Flask Backend App

- Input Handling

- Recommender Systems

- Recommendation Logic

Recommendation  Systems

Nearest Neighbors

(Cosine Similarity)

Output Display (Top 5)

Packages with Details

15. User Interface Design

Pages:

- Home Page:

  - It specializes the importance and core features of the appilication.

- Destination Page:

  - Input form with dropdown for the from city.

  - Destination cards with images and descriptions for selecting to city.

- Packages Page:

  - Displays the destination type with images, get recommendations, wish list, likes and dislikes buttons according to the selected destination city.

  - Along with destination type cards, it displays the input fields related to budget and duration details.

  - The top recommendations will be displayed in the form of cards which contains basic details like package id, budget, duration, package type according to the user selected destination type, budget and duration. Along with basic details, it contains get details button.

  - When user clicks get details button to any of the package card, it navigates to the new page which contains all required details in a well-structured manner.

- AI Recommendations page:

  - Future Enhancements

    - Integrate Google Maps API to show trip locations visually.

    - Add user reviews and ratings for each package.

    - Implement Deep Learning–based recommendations (e.g., neural collaborative filtering).

    - Introduce advanced filters — by season, activity type, or budget range.

- Favourites page:

  - This page contains information about user wish listed package types and also contains remove buttons for each individual package type cards which performs deletion operations

16.Testing & Validation

1.Performed unit testing for all backend functions.

2.Verified model outputs match data science team’s results.

3.Conducted UI/UX testing for all form fields and result displays.

4.Tested across multiple browsers (Chrome, Edge, Firefox).

17.Summary of Full Stack Work

| Phase | Status | Description |
| --- | --- | --- |
| UI Design | ✅ Completed | Created responsive input and results pages |
| Model Integration | ✅ Completed | Integrated Python-based recommendation system |
| Testing | ✅ Completed | End-to-end testing for form, data, and output |
| Collaboration | ✅ Completed | Worked with Data Science team for smooth handoff |